## Slide 1: EPC Finance & Contract Management

## Slide 2
3. Prepare Finance Tracker
4. Seek Baseline Approval
1. Project Financial Discussion
2. Prepare EEM
1. CMT & One Bill shared with EPC
2. Reconciliation
3. Review Discussion with PM
5. Update Forecast and Finalize Accruals
4. PO Update
1. Finance Tracker Discussion
2. EEM Discussion
3. Cost Code Closure
Initiation
Execution
Closure
EPC Financial Phases and Work Activities
Tools and Templates
The purpose of Financial Management service area is to provide clear, accurate and up-to-date financial data in coordination with the BP Project Manager (BP PM). The team will also help the BP Project Manager to reconcile the actuals (from SAP) with the forecast.
EPC Finance Management Service area

## Slide 3
3
EPC Contracting – New or Change Request
Inputs from PM
Mail to P2P Team
Enter Required
details in iNeed
Additional
Requirements
if any
Communicate
with PM
Receive
additional
Inputs
From PM
Inform P2P
team or IP team
as applicable
Update PM
on the
Purchase Order
status
Cost Code Creation
Inputs from Finance Tag
Request Cost Code
Confirm Cost Code to PM
Request from PM
Inputs from Finance Tag
Request UFA
Confirm UFA to PM
Request from PM
UFA Creation
EPC Contract Management Service area
EPC will assist BP PM manage the process of creating and maintaining Release Orders, Purchase Orders and Statements of Work (or any other applicable means of procuring the Services) via tools like iNeed and Field glass. The team will also help the BP Project Manager to submit quarterly accruals and Cost Code/Up Front Agreement (UFA) requests.
Links
iNeed Portal
Intercompany Site